Title test

|  |
| --- |
| WWARN team |

Contents

[Introduction 3](#_Toc443486388)

# Introduction

This document contains a summary of all the tasks completed by the team.

# Epic Summary

|  |  |  |  |
| --- | --- | --- | --- |
| EPIC\_LINK | STATUS | TIME\_ORIGINAL\_ESTIMATE | NUMBER\_ISSUES |
| Ebola data platform | To Do |  | 2 |
| Alfresco Community | To Do | 1 days | 2 |
| Non-malarial febrile illness Surveyor | To Do | 4 days | 3 |
| Molecular surveyor | To Do | 1 hours | 2 |
| Drug Quality Application | To Do | 1 days 2 hours | 7 |
| Administration | To Do | 1 days 4 hours | 3 |
| Build mapper III | To Do |  | 1 |
| Surveyor Data Manager | To Do | 1 days | 5 |
| Schistosomiasis data platform | To Do |  | 1 |
| Legal surveyor beta | To Do |  | 3 |
| Bits of work required to keep mapper 2 going | To Do | 9 days | 7 |
| Handling term reconciliation and mapping | To Do |  | 1 |
| SysAdmin Support | To Do | 4 days 4 hours | 4 |
| Surveyor and report for PK | To Do |  | 2 |
| Vivax Surveyor | To Do | 6 hours | 6 |
| Support for Mapper II - small developments, config changes and bugs | To Do | 5 days 4 hours | 17 |
| Allows Adverse event terminology to be reconcilied in Open Refine | To Do | 1 days | 2 |
| General ongoing epic for supporting users | To Do | 1 hours | 3 |
| MgPerKg | To Do | 2 days | 7 |
| Antimalarial Quality Surveyor | To Do | 2 days 4 hours | 3 |
| Complete and roll out Chassis II | To Do | 7 days | 8 |

# Tasks completed by Epic

## SysAdmin Support tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| IN-592 | Save images of Chassis I infrastructure servers | 1 day |
| IN-573 | Replace SSL cert for iddo.org | 4 hours |
| IN-560 | Set up anonymisation server | 2 days |
| Total |  | 3 days 4 hours |

## Antimalarial Quality Surveyor tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| IN-596 | Update AQ Country report | 2 hours |
| Total |  | 1 hours |

## Molecular surveyor tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| IN-588 | Fix tables overlapping compare Sites | 3 hours |
| Total |  | 1 hours |

## Vivax Surveyor tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| IN-594 | add google analytics to vivax surveyor | 1 hour |
| IN-591 | Change year filter to show years to 1950 | 2 hours |
| IN-590 | Update vivax methodology | 2 hours |
| IN-589 | Make the spreadsheet downloadable | 4 hours |
| IN-577 | Add type of study to the db Model -Add a filter to the surveyor - Display in pop-up | 6 hours |
| IN-576 | Update vivax Data | 2 hours |
| Total |  | 6 hours |

## Surveyor Data Manager tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| IN-587 | Autofill tested number according to latest row, not to the first one | 3 hours |
| IN-586 | Resolve markers paging | 4 hours |
| IN-585 | Search for a location in Molecular Form | 3 hours |
| IN-584 | in Molecular Form: validate markers |  |
| IN-552 | Check Molecular data form failing for long number of sites | 2 hours |
| Total |  | 1 days |

## unassigned tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| IN-607 | Contact Celine and Chanvilay to discuss the workflow process | 1 hour |
| IN-605 | Enter new license key to Stattransfer on demo | 1 hour |
| IN-604 | Fix REST tests for new domain objects | 1 hour |
| IN-600 | Molecular Surveyor Hangin when filtering | 2 hours |
| Total |  | 2 hours |

## Drug Quality Application tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| IN-602 | Show country Name | 1 hour |
| IN-601 | Remove Unkown\_CR column | 2 hours |
| IN-599 | Organize navbar by classes, dictionaries... | 1 hour |
| IN-597 | Convert dropdown relationships to textSearch and Validate them | 6 hours |
| IN-593 | Refactor surveyData and RQAA for multiple views for AQ and AB | 1 day |
| IN-580 | Create data structure for DrugQuality | 1 week |
| Total |  | 1 days 2 hours |

# Tasks completed by Assignee

## Nigel V Thomas tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| General ongoing epic for supporting users | Information and Data security: | 3 days |
| unassigned | WWARN support | 3 days |
| Non-malarial febrile illness Surveyor | NMFI prep for Geneva: | 4 days |
| unassigned | MgPerKg scoping: | 4 days |
| unassigned | SNOMED term reconciliation video recording | 1 day |
| Total |  | 12 days |

## Andrew Payne tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| Antimalarial Quality Surveyor | Review drug quality grant proposal | 3 hours |
| unassigned | Explorer database - check do we need to do a release? | 3 hours |
| Support for Mapper II - small developments, config changes and bugs | Write up a plan for Longitudinal studies - send back to Makoto | 3 hours |
| Support for Mapper II - small developments, config changes and bugs | Add in jiffy input column finder autocomplete widget | 3 hours |
| Support for Mapper II - small developments, config changes and bugs | Document on how to add variables to mapper | 1 day |
| Support for Mapper II - small developments, config changes and bugs | Row level validation codes document | 3 hours |
| Bits of work required to keep mapper 2 going | Remove technical debt Mapper - post chassis & co-morbidity changes | 4 days |
| Support for Mapper II - small developments, config changes and bugs | Add additional mapper variables for VL | 1 hour |
| Bits of work required to keep mapper 2 going | Add scrolling tab bar to mapper | 2 days |
| unassigned | Permit config merging to support co-morbidities and manage new table names | 1 week, 1 day |
| Bits of work required to keep mapper 2 going | Adapt Mapper and Reports to modified Chassis II database | 4 days |
| Bits of work required to keep mapper 2 going | Add sanity checks into MgsPerKg |  |
| Alfresco Community | Eliminate all programmatic uses of Alfresco |  |
| unassigned | Review legal surveyor closure document |  |
| Alfresco Community | Remove Alfresco requirement from reports in Servlet API | 1 day |
| Support for Mapper II - small developments, config changes and bugs | Identify studies with + character in pid |  |
| Support for Mapper II - small developments, config changes and bugs | Identify duplicate studies through database search |  |
| Administration | Monthly report | 3 hours |
| Complete and roll out Chassis II | Fix corrupted Chassis I XML database and rerun IsoMorphic | 1 day |
| unassigned | Ideas for main Informatics talk | 1 day |
| unassigned | Create a plan for file sharing | 2 days |
| Complete and roll out Chassis II | Test personal data review | 2 days |
| Bits of work required to keep mapper 2 going | Integrate MgPerKg calculations into Mapper | 2 days |
| Allows Adverse event terminology to be reconcilied in Open Refine | Load MedDRA data into relational tables on app-dev | 2 days |
| Support for Mapper II - small developments, config changes and bugs | Check for studies containing patients too light for age | 2 hours |
| Support for Mapper II - small developments, config changes and bugs | Create prototype MgsPerKg report for November meeting | 2 days |
| Support for Mapper II - small developments, config changes and bugs | Patient level duplicates | 1 day |
| General ongoing epic for supporting users | Diagnose PCE bug - relating to single | 2 hours |
| Administration | HR forms to fill | 1 day |
| Administration | Minimal requirements for a data platform | 1 hour |
| MgPerKg | Track down issues with CDTEN etc in MgPerKg | 2 days |
| SysAdmin Support | Server security statement | 1 day |
| Complete and roll out Chassis II | Curate a study through Chassis II on Demo that doesn't exist on Chassis I | 2 days |
| Complete and roll out Chassis II | Test Chassis II data files in ICE and ICE2 | 2 days |
| Antimalarial Quality Surveyor | Review Wellcome Trust Grant and analyse requirements | 2 days |
| Bits of work required to keep mapper 2 going | Update K13 SNPs in the mapper config | 1 day |
| Total |  | 34 days 7 hours |

## Jakub Miziolek tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| unassigned | Enter new license key to Stattransfer on demo | 1 hour |
| SysAdmin Support | Save images of Chassis I infrastructure servers | 1 day |
| SysAdmin Support | Replace SSL cert for iddo.org | 4 hours |
| SysAdmin Support | Set up anonymisation server | 2 days |
| Total |  | 3 days 5 hours |

## Ignacio Suay tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| unassigned | Contact Celine and Chanvilay to discuss the workflow process | 1 hour |
| unassigned | Fix REST tests for new domain objects | 1 hour |
| Drug Quality Application | Show country Name | 1 hour |
| Drug Quality Application | Remove Unkown\_CR column | 2 hours |
| unassigned | Molecular Surveyor Hangin when filtering | 2 hours |
| Drug Quality Application | Organize navbar by classes, dictionaries... | 1 hour |
| Drug Quality Application | Convert dropdown relationships to textSearch and Validate them | 6 hours |
| Antimalarial Quality Surveyor | Update AQ Country report | 2 hours |
| Vivax Surveyor | add google analytics to vivax surveyor | 1 hour |
| Drug Quality Application | Refactor surveyData and RQAA for multiple views for AQ and AB | 1 day |
| Vivax Surveyor | Change year filter to show years to 1950 | 2 hours |
| Vivax Surveyor | Update vivax methodology | 2 hours |
| Vivax Surveyor | Make the spreadsheet downloadable | 4 hours |
| Molecular surveyor | Fix tables overlapping compare Sites | 3 hours |
| Surveyor Data Manager | Autofill tested number according to latest row, not to the first one | 3 hours |
| Surveyor Data Manager | Resolve markers paging | 4 hours |
| Surveyor Data Manager | Search for a location in Molecular Form | 3 hours |
| Surveyor Data Manager | in Molecular Form: validate markers |  |
| Drug Quality Application | Create data structure for DrugQuality | 1 week |
| Vivax Surveyor | Add type of study to the db Model -Add a filter to the surveyor - Display in pop-up | 6 hours |
| Vivax Surveyor | Update vivax Data | 2 hours |
| Surveyor Data Manager | Check Molecular data form failing for long number of sites | 2 hours |
| Total |  | 3 days 4 hours |

# List of all issues

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ***TITLE*** | ***ASSIGNEE*** | ***CREATED*** | ***SPRINT*** | ***EPIC LINK*** |
| [IN-607] Contact Celine and Chanvilay to discuss the workflow process | Ignacio Suay | Tue Apr 12 15:00:08 BST 2016 | not found | not found |
| [IN-606] Create a form for uploading antimalarial and antibiotic data | Ignacio Suay | Tue Apr 12 14:57:11 BST 2016 | not found | IN-554 |
| [IN-605] Enter new license key to Stattransfer on demo | Jakub Miziolek | Tue Apr 12 10:28:46 BST 2016 | not found | not found |
| [IN-604] Fix REST tests for new domain objects | Ignacio Suay | Tue Apr 12 09:58:30 BST 2016 | not found | not found |
| [IN-602] Show country Name | Ignacio Suay | Fri Apr 08 16:34:11 BST 2016 | not found | IN-554 |
| [IN-601] Remove Unkown\_CR column | Ignacio Suay | Fri Apr 08 14:55:05 BST 2016 | not found | IN-554 |
| [IN-600] Molecular Surveyor Hangin when filtering | Ignacio Suay | Fri Apr 08 11:19:03 BST 2016 | not found | not found |
| [IN-599] Organize navbar by classes, dictionaries... | Ignacio Suay | Fri Apr 08 11:12:06 BST 2016 | not found | IN-554 |
| [IN-597] Convert dropdown relationships to textSearch and Validate them | Ignacio Suay | Thu Apr 07 10:05:18 BST 2016 | not found | IN-554 |
| [IN-596] Update AQ Country report | Ignacio Suay | Thu Apr 07 09:50:23 BST 2016 | not found | IN-15 |
| [IN-594] add google analytics to vivax surveyor | Ignacio Suay | Thu Apr 07 09:47:49 BST 2016 | not found | IN-151 |
| [IN-593] Refactor surveyData and RQAA for multiple views for AQ and AB | Ignacio Suay | Fri Apr 01 15:40:45 BST 2016 | not found | IN-554 |
| [IN-592] Save images of Chassis I infrastructure servers | Jakub Miziolek | Fri Apr 01 11:41:22 BST 2016 | not found | IN-109 |
| [IN-591] Change year filter to show years to 1950 | Ignacio Suay | Fri Apr 01 09:29:16 BST 2016 | not found | IN-151 |
| [IN-590] Update vivax methodology | Ignacio Suay | Fri Apr 01 09:28:51 BST 2016 | not found | IN-151 |
| [IN-589] Make the spreadsheet downloadable | Ignacio Suay | Wed Mar 30 15:30:57 BST 2016 | not found | IN-151 |
| [IN-588] Fix tables overlapping compare Sites | Ignacio Suay | Wed Mar 30 14:43:20 BST 2016 | not found | IN-16 |
| [IN-587] Autofill tested number according to latest row, not to the first one | Ignacio Suay | Tue Mar 29 09:53:35 BST 2016 | not found | IN-276 |
| [IN-586] Resolve markers paging | Ignacio Suay | Tue Mar 29 09:51:27 BST 2016 | not found | IN-276 |
| [IN-585] Search for a location in Molecular Form | Ignacio Suay | Tue Mar 29 09:51:01 BST 2016 | not found | IN-276 |
| [IN-584] in Molecular Form: validate markers | Ignacio Suay | Wed Mar 23 14:32:24 GMT 2016 | not found | IN-276 |
| [IN-580] Create data structure for DrugQuality | Ignacio Suay | Fri Mar 18 10:59:49 GMT 2016 | not found | IN-554 |
| [IN-577] Add type of study to the db Model -Add a filter to the surveyor - Display in pop-up | Ignacio Suay | Thu Mar 17 10:51:52 GMT 2016 | not found | IN-151 |
| [IN-576] Update vivax Data | Ignacio Suay | Thu Mar 17 10:48:26 GMT 2016 | not found | IN-151 |
| [IN-573] Replace SSL cert for iddo.org | Jakub Miziolek | Tue Mar 15 12:33:11 GMT 2016 | Sprint 10 | IN-109 |
| [IN-571] Kaizen study report | Andrew Payne | Tue Mar 15 09:26:20 GMT 2016 | not found | IN-123 |
| [IN-565] Review application of Open Refine term reconciliation for Primaquine mapping | Andrew Payne | Mon Mar 14 16:26:22 GMT 2016 | Sprint 10 | IN-242 |
| [IN-564] Bring processes, applications, servers up to University base line security | Unassigned | Mon Mar 14 16:21:42 GMT 2016 | not found | not found |
| [IN-563] Design for a small framework to handle anonymisation | Andrew Payne | Mon Mar 14 16:20:59 GMT 2016 | Sprint 10 | IN-175 |
| [IN-560] Set up anonymisation server | Jakub Miziolek | Mon Mar 14 12:42:34 GMT 2016 | Sprint 10 | IN-109 |
| [IN-554] Drug Quality Application | Ignacio Suay | Mon Mar 14 11:08:35 GMT 2016 | not found | not found |
| [IN-552] Check Molecular data form failing for long number of sites | Ignacio Suay | Mon Mar 14 10:31:04 GMT 2016 | Sprint 10 | IN-276 |
| [IN-527] Update Explorer | Andrew Payne | Thu Feb 18 12:16:35 GMT 2016 | not found | not found |
| [IN-526] treatment table - can it be autofilled from chassis if no patient or incomplete patient data | Andrew Payne | Tue Feb 16 15:34:41 GMT 2016 | not found | not found |
| [IN-523] Review drug quality grant proposal | Andrew Payne | Mon Feb 15 13:00:26 GMT 2016 | Sprint 8 | IN-15 |
| [IN-522] Explorer database - check do we need to do a release? | Andrew Payne | Fri Feb 12 17:01:41 GMT 2016 | Sprint 8 | not found |
| [IN-521] Write up a plan for Longitudinal studies - send back to Makoto | Andrew Payne | Fri Feb 12 16:43:41 GMT 2016 | Sprint 8 | IN-123 |
| [IN-520] Add in jiffy input column finder autocomplete widget | Andrew Payne | Fri Feb 12 16:37:36 GMT 2016 | Sprint 8 | IN-123 |
| [IN-515] Clean up old directories in PCE & check R server running | Unassigned | Wed Feb 10 11:29:14 GMT 2016 | not found | not found |
| [IN-514] Schisto Informatics report | Andrew Payne | Wed Feb 10 11:22:01 GMT 2016 | Sprint 8 | IN-13 |
| [IN-513] Document on how to add variables to mapper | Andrew Payne | Wed Feb 10 09:15:46 GMT 2016 | Sprint 8 | IN-123 |
| [IN-511] Information and Data security: | Nigel V Thomas | Tue Feb 09 12:51:14 GMT 2016 | Sprint 8 | IN-215 |
| [IN-507] Database for AMR | Nigel V Thomas | Tue Feb 09 12:40:43 GMT 2016 | Sprint 8 | IN-20 |
| [IN-498] MgPerKg algorithm verification | Nigel V Thomas | Tue Feb 09 12:03:16 GMT 2016 | Sprint 8 | IN-155 |
| [IN-493] Row level validation codes document | Andrew Payne | Tue Feb 09 10:33:06 GMT 2016 | Sprint 8 | IN-123 |
| [IN-492] PK Report - Healthy volunteers | Andrew Payne | Tue Feb 09 10:15:16 GMT 2016 | Sprint 8 | IN-98 |
| [IN-491] Update wording in PK report | Andrew Payne | Tue Feb 09 10:13:59 GMT 2016 | Sprint 8 | IN-98 |
| [IN-490] Create a one page idea description for Kaizen | Andrew Payne | Tue Feb 09 09:31:37 GMT 2016 | Sprint 8 | IN-123 |
| [IN-450] ICE2 | Unassigned | Wed Jan 20 15:25:31 GMT 2016 | not found | not found |
| [IN-438] WWARN support | Nigel V Thomas | Wed Jan 20 13:29:31 GMT 2016 | Sprint 7 | not found |
| [IN-430] NMFI prep for Geneva: | Nigel V Thomas | Wed Jan 20 13:29:23 GMT 2016 | Sprint 7 | IN-20 |
| [IN-429] Legal surveyor go live: | Nigel V Thomas | Wed Jan 20 13:29:22 GMT 2016 | not found | IN-18 |
| [IN-420] MgPerKg scoping: | Nigel V Thomas | Wed Jan 20 13:29:10 GMT 2016 | not found | not found |
| [IN-418] Remove technical debt Mapper - post chassis & co-morbidity changes | Andrew Payne | Wed Jan 20 10:51:32 GMT 2016 | Sprint 7 | IN-111 |
| [IN-417] Think about requirements for Mapper config manager tool. | Andrew Payne | Wed Jan 20 10:48:50 GMT 2016 | not found | IN-123 |
| [IN-416] Chassis Data Dictionary Parser | Andrew Payne | Wed Jan 20 10:45:45 GMT 2016 | not found | IN-97 |
| [IN-415] Add additional mapper variables for VL | Andrew Payne | Wed Jan 20 10:42:06 GMT 2016 | Sprint 7 | IN-123 |
| [IN-408] Add scrolling tab bar to mapper | Andrew Payne | Mon Jan 18 16:52:43 GMT 2016 | Sprint 6 | IN-111 |
| [IN-397] Permit config merging to support co-morbidities and manage new table names | Andrew Payne | Wed Jan 13 12:06:09 GMT 2016 | Sprint 6 | not found |
| [IN-396] Adapt Mapper and Reports to modified Chassis II database | Andrew Payne | Wed Jan 13 12:01:53 GMT 2016 | Sprint 6 | IN-111 |
| [IN-367] Duplicate patient checks | Andrew Payne | Mon Dec 07 15:58:48 GMT 2015 | Sprint 5 | IN-123 |
| [IN-351] Add sanity checks into MgsPerKg | Andrew Payne | Fri Dec 04 16:26:37 GMT 2015 | not found | IN-111 |
| [IN-350] Eliminate all programmatic uses of Alfresco | Andrew Payne | Fri Dec 04 11:08:37 GMT 2015 | Sprint 5 | IN-108 |
| [IN-349] Work with Richard to plan Explorer data builder moves to Chassis II | Andrew Payne | Fri Dec 04 11:07:10 GMT 2015 | Sprint 5 | IN-97 |
| [IN-348] Add additional variables for low dose primaquine study | Andrew Payne | Fri Dec 04 11:05:57 GMT 2015 | Sprint 5 | IN-123 |
| [IN-327] Add evolution panel to Molecular Surveyor | Ignacio Suay | Fri Nov 20 16:07:02 GMT 2015 | not found | IN-16 |
| [IN-315] Review legal surveyor closure document | Andrew Payne | Fri Nov 13 09:12:10 GMT 2015 | not found | not found |
| [IN-314] Remove Alfresco requirement from reports in Servlet API | Andrew Payne | Thu Nov 12 17:30:44 GMT 2015 | not found | IN-108 |
| [IN-309] Identify studies with + character in pid | Andrew Payne | Mon Nov 09 08:32:42 GMT 2015 | not found | IN-123 |
| [IN-308] Identify Longitudinal studies | Andrew Payne | Mon Nov 09 08:32:03 GMT 2015 | not found | IN-123 |
| [IN-307] Further development of MgsPerKg report | Andrew Payne | Mon Nov 09 08:30:53 GMT 2015 | not found | IN-155 |
| [IN-306] Validation and documentation of MgsperKg | Andrew Payne | Mon Nov 09 08:30:00 GMT 2015 | not found | IN-155 |
| [IN-305] Further development of MgsPerKg report | Andrew Payne | Fri Nov 06 14:29:58 GMT 2015 | not found | IN-155 |
| [IN-304] Create Kaizen report from database queries | Andrew Payne | Fri Nov 06 14:28:21 GMT 2015 | not found | IN-123 |
| [IN-303] Identify duplicate studies through database search | Andrew Payne | Fri Nov 06 14:27:40 GMT 2015 | Sprint 5 | IN-123 |
| [IN-302] Transfer any existing data for meta data into Chassis II | Andrew Payne | Fri Nov 06 14:26:42 GMT 2015 | not found | IN-97 |
| [IN-301] Create additional variables in Chassis for PRISMA metadata | Andrew Payne | Fri Nov 06 14:25:29 GMT 2015 | not found | IN-97 |
| [IN-283] Monthly report | Andrew Payne | Mon Nov 02 12:02:01 GMT 2015 | Sprint 4 | IN-176 |
| [IN-277] Fix corrupted Chassis I XML database and rerun IsoMorphic | Andrew Payne | Fri Oct 30 11:46:36 GMT 2015 | Sprint 4 | IN-97 |
| [IN-276] Surveyor Data Manager | Unassigned | Thu Oct 29 15:35:28 GMT 2015 | not found | not found |
| [IN-266] Ideas for main Informatics talk | Andrew Payne | Wed Oct 28 13:41:43 GMT 2015 | Sprint 4 | not found |
| [IN-265] How do we do MgsPerKg for multidiseases | Nigel V Thomas | Wed Oct 28 13:40:56 GMT 2015 | Sprint 4 | IN-155 |
| [IN-261] Create a plan for file sharing | Andrew Payne | Wed Oct 28 10:13:11 GMT 2015 | Sprint 4 | not found |
| [IN-260] Review multi-disease hibernate issues | Unassigned | Wed Oct 28 10:03:55 GMT 2015 | not found | IN-111 |
| [IN-257] Test personal data review | Andrew Payne | Tue Oct 27 13:03:17 GMT 2015 | Sprint 4 | IN-97 |
| [IN-256] Integrate MgPerKg calculations into Mapper | Andrew Payne | Tue Oct 27 12:50:05 GMT 2015 | Sprint 3 | IN-111 |
| [IN-242] Allows Adverse event terminology to be reconcilied in Open Refine | Unassigned | Mon Oct 26 16:29:24 GMT 2015 | not found | not found |
| [IN-241] Load MedDRA data into relational tables on app-dev | Andrew Payne | Mon Oct 26 16:27:10 GMT 2015 | Sprint 3 | IN-242 |
| [IN-238] MedDRA terminology spike | Nigel V Thomas | Mon Oct 26 11:29:15 GMT 2015 | Sprint 4 | IN-164 |
| [IN-233] Check for studies containing patients too light for age | Andrew Payne | Fri Oct 23 15:20:16 BST 2015 | Sprint 3 | IN-123 |
| [IN-228] Create prototype MgsPerKg report for November meeting | Andrew Payne | Thu Oct 22 13:29:52 BST 2015 | Sprint 3 | IN-123 |
| [IN-227] Patient level duplicates | Andrew Payne | Thu Oct 22 13:27:24 BST 2015 | Sprint 3 | IN-123 |
| [IN-215] General ongoing epic for supporting users | Unassigned | Tue Oct 20 14:03:14 BST 2015 | not found | not found |
| [IN-206] Diagnose PCE bug - relating to single | Andrew Payne | Tue Oct 20 09:15:04 BST 2015 | Sprint 3 | IN-215 |
| [IN-204] Data extraction setup Access database | Nigel V Thomas | Mon Oct 19 17:21:02 BST 2015 | Sprint 3 | IN-20 |
| [IN-203] HR forms to fill | Andrew Payne | Mon Oct 19 15:06:02 BST 2015 | Sprint 3 | IN-176 |
| [IN-202] Minimal requirements for a data platform | Andrew Payne | Mon Oct 19 15:04:25 BST 2015 | Sprint 3 | IN-176 |
| [IN-201] Track down issues with CDTEN etc in MgPerKg | Andrew Payne | Mon Oct 19 15:02:04 BST 2015 | Sprint 3 | IN-155 |
| [IN-187] Doc Sharing Req | Unassigned | Wed Oct 14 11:41:30 BST 2015 | not found | not found |
| [IN-176] Administration | Andrew Payne | Wed Oct 14 08:49:20 BST 2015 | not found | not found |
| [IN-175] Ebola data platform | Unassigned | Wed Oct 14 08:46:35 BST 2015 | not found | not found |
| [IN-174] Review security requirements for identifiable data | Andrew Payne | Wed Oct 14 08:45:09 BST 2015 | Sprint 4 | IN-175 |
| [IN-173] Server security statement | Andrew Payne | Wed Oct 14 08:44:28 BST 2015 | Sprint 3 | IN-109 |
| [IN-171] Build mapper III | Andrew Payne | Tue Oct 13 17:20:59 BST 2015 | not found | not found |
| [IN-170] Finish Mapper III column assignment | Andrew Payne | Tue Oct 13 17:20:24 BST 2015 | not found | IN-171 |
| [IN-169] Curate a study through Chassis II on Demo that doesn't exist on Chassis I | Andrew Payne | Tue Oct 13 17:19:24 BST 2015 | Sprint 3 | IN-97 |
| [IN-168] Test Chassis II data files in ICE and ICE2 | Andrew Payne | Tue Oct 13 17:17:42 BST 2015 | Sprint 3 | IN-97 |
| [IN-167] Review Wellcome Trust Grant and analyse requirements | Andrew Payne | Tue Oct 13 17:15:16 BST 2015 | Sprint 3 | IN-15 |
| [IN-164] Handling term reconciliation and mapping | Unassigned | Tue Oct 13 17:10:08 BST 2015 | not found | not found |
| [IN-163] SNOMED term reconciliation video recording | Nigel V Thomas | Tue Oct 13 16:57:53 BST 2015 | Sprint 3 | not found |
| [IN-162] Work with MH on handover of tasks | Nigel V Thomas | Tue Oct 13 16:57:52 BST 2015 | Sprint 3 | IN-155 |
| [IN-158] Update EQA map with molecular pt labs | Unassigned | Tue Oct 13 11:26:23 BST 2015 | Sprint 3 | IN-215 |
| [IN-157] We need a simple way geocode sites, such as labs, or study locations | Nigel V Thomas | Tue Oct 13 11:23:14 BST 2015 | not found | IN-18 |
| [IN-155] MgPerKg | Unassigned | Tue Oct 13 10:06:20 BST 2015 | not found | not found |
| [IN-151] Vivax Surveyor | Unassigned | Mon Oct 12 14:31:52 BST 2015 | not found | not found |
| [IN-123] Support for Mapper II - small developments, config changes and bugs | Andrew Payne | Fri Oct 02 16:16:05 BST 2015 | not found | not found |
| [IN-122] Update K13 SNPs in the mapper config | Andrew Payne | Fri Oct 02 16:14:44 BST 2015 | Sprint 2 | IN-111 |
| [IN-112] CDISC | Unassigned | Tue Sep 29 16:22:52 BST 2015 | not found | not found |
| [IN-111] Bits of work required to keep mapper 2 going | Andrew Payne | Tue Sep 29 12:35:21 BST 2015 | not found | not found |
| [IN-109] SysAdmin Support | Unassigned | Tue Sep 29 10:42:03 BST 2015 | not found | not found |
| [IN-108] Alfresco Community | Unassigned | Tue Sep 29 10:40:51 BST 2015 | not found | not found |
| [IN-98] Surveyor and report for PK | Unassigned | Mon Sep 28 15:51:15 BST 2015 | not found | not found |
| [IN-97] Complete and roll out Chassis II | Unassigned | Mon Sep 28 15:37:12 BST 2015 | not found | not found |
| [IN-95] Visceral Leishmaniasis | Unassigned | Mon Sep 28 15:11:40 BST 2015 | not found | not found |
| [IN-65] Setup contract for INTERPOL | Nigel V Thomas | Thu Sep 24 12:03:20 BST 2015 | Sprint 3 | IN-18 |
| [IN-20] Non-malarial febrile illness Surveyor | Nigel V Thomas | Tue Sep 22 10:57:57 BST 2015 | not found | not found |
| [IN-18] Legal surveyor beta | Nigel V Thomas | Mon Sep 21 16:59:07 BST 2015 | not found | not found |
| [IN-16] Molecular surveyor | Unassigned | Mon Sep 21 12:09:44 BST 2015 | not found | not found |
| [IN-15] Antimalarial Quality Surveyor | Unassigned | Mon Sep 21 12:07:38 BST 2015 | not found | not found |
| [IN-14] K13 Molecular Surveyor | Unassigned | Mon Sep 21 12:02:57 BST 2015 | not found | not found |
| [IN-13] Schistosomiasis data platform | Unassigned | Mon Sep 21 11:57:40 BST 2015 | not found | not found |
| [IN-12] Study Group Data Management | Unassigned | Mon Sep 21 11:44:23 BST 2015 | not found | not found |