Sprint 8



|  |
| --- |
| WWARN team |

Contents

[Introduction 3](#_Toc443486388)

# Introduction

This document contains a summary of all the tasks completed by the team.

# Epic Summary

|  |  |
| --- | --- |
| Epic title | Time |
| Study Group Data Management | 6 hours |
| Antimalarial Quality Surveyor | 4 hours |
| Ebola data platform | 4 days 2 hours |
| Molecular surveyor | 1 hours |
| Vivax Surveyor | 6 days 1 hours |
| Support for Mapper II - small developments, config changes and bugs | 2 days 2 hours |
| Administration | 3 hours |
| Bits of work required to keep mapper 2 going | 4 days |
| Surveyor Data Manager | 4 hours |
| General ongoing epic for supporting users | 3 days |
| unassigned | 3 hours |
| Non-malarial febrile illness Surveyor | 4 days |

# Tasks completed by Assignee

## Nigel V Thomas tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| General ongoing epic for supporting users | Information and Data security: | 3 days |
| unassigned | Conceptual model changes with Liz |  |
| unassigned | Geneva meeting things to discuss |  |
| unassigned | Database Debu feedback |  |
| Non-malarial febrile illness Surveyor | NMFI prep for Geneva: | 4 days |
| unassigned | Geneva meeting - place holder |  |
| unassigned | Clone functionality into the database - only study\_group record and related location |  |
| unassigned | Travel admin |  |
| unassigned | Database for AMR |  |
| Total |  | 7 days |

## Andrew Payne tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| Antimalarial Quality Surveyor | Review drug quality grant proposal | 3 hours |
| unassigned | Explorer database - check do we need to do a release? | 3 hours |
| Support for Mapper II - small developments, config changes and bugs | Write up a plan for Longitudinal studies - send back to Makoto | 3 hours |
| Support for Mapper II - small developments, config changes and bugs | Add in jiffy input column finder autocomplete widget | 3 hours |
| Support for Mapper II - small developments, config changes and bugs | Document on how to add variables to mapper | 1 day |
| Support for Mapper II - small developments, config changes and bugs | Row level validation codes document | 3 hours |
| Bits of work required to keep mapper 2 going | Remove technical debt Mapper - post chassis & co-morbidity changes | 4 days |
| Support for Mapper II - small developments, config changes and bugs | Add additional mapper variables for VL | 1 hour |
| Total |  | 7 days |

## Jakub Miziolek tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| Administration | Prepare Google Analytics for iddo.org | 1 hour |
| Administration | Create list of applications to document their prerequisites | 1 hour |
| Total |  | 2 hours |

## Ignacio Suay tasks

|  |  |  |
| --- | --- | --- |
| Epic | Task | Estimated Time |
| Surveyor Data Manager | Search for PubMed details automatically | 3 hours |
| Vivax Surveyor | Vivax Ric feedback | 2 days |
| Vivax Surveyor | Show only efficacy for CQR and CQS | 2 hours |
| Vivax Surveyor | Update dispersion algorith so pins with very close location are considered as pins with the same location | 3 hours |
| Vivax Surveyor | Remove countries filter and add category filter | 5 hours |
| Vivax Surveyor | Update pop-up according to Rics feedback | 1 day |
| Vivax Surveyor | Change Number enrolled to total number | 3 hours |
| Vivax Surveyor | Update vivax legend | 2 hours |
| Vivax Surveyor | Show number of studies by selection | 5 hours |
| Vivax Surveyor | Move compare sites to a tab inside the map | 5 hours |
| Molecular surveyor | Ask carol to Move all molecular data to 1 surveyor | 1 hour |
| Antimalarial Quality Surveyor | Contact Paul Newton and share a proposal | 1 hour |
| Administration | Define project for a new intern | 1 hour |
| Ebola data platform | Create app-dev and demo profiles for Ebola App | 4 hours |
| Ebola data platform | Create Ebola App basic data structure | 3 days |
| Ebola data platform | Add anorther checkbox to Ebola Express with "data transferAgreement" | 6 hours |
| Study Group Data Management | Check data integrity - if you remove a studyContact is not linked with feedback | 6 hours |
| Surveyor Data Manager | Fix bug in k13Publish name PubMedId should be "publication site" | 1 hour |
| Total |  | 12 days |

# List of all issues

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ***TITLE*** | ***ASSIGNEE*** | ***CREATED*** | ***SPRINT*** | ***EPIC LINK*** |
| [IN-525] Search for PubMed details automatically | Ignacio Suay | Tue Feb 16 14:23:51 GMT 2016 | Sprint 8 | IN-276 |
| [IN-523] Review drug quality grant proposal | Andrew Payne | Mon Feb 15 13:00:26 GMT 2016 | Sprint 8 | IN-15 |
| [IN-522] Explorer database - check do we need to do a release? | Andrew Payne | Fri Feb 12 17:01:41 GMT 2016 | Sprint 8 | not found |
| [IN-521] Write up a plan for Longitudinal studies - send back to Makoto | Andrew Payne | Fri Feb 12 16:43:41 GMT 2016 | Sprint 8 | IN-123 |
| [IN-520] Add in jiffy input column finder autocomplete widget | Andrew Payne | Fri Feb 12 16:37:36 GMT 2016 | Sprint 8 | IN-123 |
| [IN-518] Prepare Google Analytics for iddo.org | Jakub Miziolek | Thu Feb 11 15:28:32 GMT 2016 | Sprint 8 | IN-176 |
| [IN-513] Document on how to add variables to mapper | Andrew Payne | Wed Feb 10 09:15:46 GMT 2016 | Sprint 8 | IN-123 |
| [IN-512] Create list of applications to document their prerequisites | Jakub Miziolek | Tue Feb 09 15:48:45 GMT 2016 | Sprint 8 | IN-176 |
| [IN-511] Information and Data security: | Nigel V Thomas | Tue Feb 09 12:51:14 GMT 2016 | Sprint 8 | IN-215 |
| [IN-510] Conceptual model changes with Liz | Nigel V Thomas | Tue Feb 09 12:42:06 GMT 2016 | Sprint 8 | not found |
| [IN-496] Vivax Ric feedback | Ignacio Suay | Tue Feb 09 10:56:55 GMT 2016 | Sprint 8 | IN-151 |
| [IN-495] Show only efficacy for CQR and CQS | Ignacio Suay | Tue Feb 09 10:48:38 GMT 2016 | Sprint 8 | IN-151 |
| [IN-494] Update dispersion algorith so pins with very close location are considered as pins with the same location | Ignacio Suay | Tue Feb 09 10:48:08 GMT 2016 | Sprint 8 | IN-151 |
| [IN-493] Row level validation codes document | Andrew Payne | Tue Feb 09 10:33:06 GMT 2016 | Sprint 8 | IN-123 |
| [IN-489] Remove countries filter and add category filter | Ignacio Suay | Mon Feb 08 16:32:06 GMT 2016 | Sprint 8 | IN-151 |
| [IN-488] Update pop-up according to Rics feedback | Ignacio Suay | Mon Feb 08 12:13:49 GMT 2016 | Sprint 8 | IN-151 |
| [IN-487] Change Number enrolled to total number | Ignacio Suay | Mon Feb 08 10:21:58 GMT 2016 | Sprint 8 | IN-151 |
| [IN-486] Update vivax legend | Ignacio Suay | Mon Feb 08 10:20:32 GMT 2016 | Sprint 8 | IN-151 |
| [IN-485] Show number of studies by selection | Ignacio Suay | Mon Feb 08 10:19:16 GMT 2016 | Sprint 8 | IN-151 |
| [IN-484] Move compare sites to a tab inside the map | Ignacio Suay | Mon Feb 08 10:18:42 GMT 2016 | Sprint 8 | IN-151 |
| [IN-481] Ask carol to Move all molecular data to 1 surveyor | Ignacio Suay | Wed Feb 03 14:04:17 GMT 2016 | Sprint 8 | IN-16 |
| [IN-480] Contact Paul Newton and share a proposal | Ignacio Suay | Wed Feb 03 14:02:45 GMT 2016 | Sprint 8 | IN-15 |
| [IN-479] Define project for a new intern | Ignacio Suay | Wed Feb 03 14:01:20 GMT 2016 | Sprint 8 | IN-176 |
| [IN-473] Create app-dev and demo profiles for Ebola App | Ignacio Suay | Tue Feb 02 11:12:41 GMT 2016 | Sprint 8 | IN-175 |
| [IN-472] Create Ebola App basic data structure | Ignacio Suay | Tue Feb 02 11:11:56 GMT 2016 | Sprint 8 | IN-175 |
| [IN-462] Add anorther checkbox to Ebola Express with "data transferAgreement" | Ignacio Suay | Thu Jan 28 16:08:38 GMT 2016 | Sprint 8 | IN-175 |
| [IN-460] Check data integrity - if you remove a studyContact is not linked with feedback | Ignacio Suay | Thu Jan 28 12:38:56 GMT 2016 | Sprint 8 | IN-12 |
| [IN-450] ICE2 | Unassigned | Wed Jan 20 15:25:31 GMT 2016 | not found | not found |
| [IN-447] Geneva meeting things to discuss | Nigel V Thomas | Wed Jan 20 13:29:43 GMT 2016 | Sprint 7 | not found |
| [IN-446] Database Debu feedback | Nigel V Thomas | Wed Jan 20 13:29:40 GMT 2016 | Sprint 7 | not found |
| [IN-430] NMFI prep for Geneva: | Nigel V Thomas | Wed Jan 20 13:29:23 GMT 2016 | Sprint 7 | IN-20 |
| [IN-428] Geneva meeting - place holder | Nigel V Thomas | Wed Jan 20 13:29:21 GMT 2016 | Sprint 7 | not found |
| [IN-425] Clone functionality into the database - only study\_group record and related location | Nigel V Thomas | Wed Jan 20 13:29:17 GMT 2016 | Sprint 7 | not found |
| [IN-424] Travel admin | Nigel V Thomas | Wed Jan 20 13:29:15 GMT 2016 | Sprint 7 | not found |
| [IN-423] Database for AMR | Nigel V Thomas | Wed Jan 20 13:29:14 GMT 2016 | Sprint 7 | not found |
| [IN-418] Remove technical debt Mapper - post chassis & co-morbidity changes | Andrew Payne | Wed Jan 20 10:51:32 GMT 2016 | Sprint 7 | IN-111 |
| [IN-415] Add additional mapper variables for VL | Andrew Payne | Wed Jan 20 10:42:06 GMT 2016 | Sprint 7 | IN-123 |
| [IN-407] Fix bug in k13Publish name PubMedId should be "publication site" | Ignacio Suay | Mon Jan 18 15:17:53 GMT 2016 | Sprint 8 | IN-276 |
| [IN-276] Surveyor Data Manager | Unassigned | Thu Oct 29 15:35:28 GMT 2015 | not found | not found |
| [IN-242] Allows Adverse event terminology to be reconcilied in Open Refine | Unassigned | Mon Oct 26 16:29:24 GMT 2015 | not found | not found |
| [IN-215] General ongoing epic for supporting users | Unassigned | Tue Oct 20 14:03:14 BST 2015 | not found | not found |
| [IN-187] Doc Sharing Req | Unassigned | Wed Oct 14 11:41:30 BST 2015 | not found | not found |
| [IN-176] Administration | Andrew Payne | Wed Oct 14 08:49:20 BST 2015 | not found | not found |
| [IN-175] Ebola data platform | Unassigned | Wed Oct 14 08:46:35 BST 2015 | not found | not found |
| [IN-171] Build mapper III | Andrew Payne | Tue Oct 13 17:20:59 BST 2015 | not found | not found |
| [IN-164] Handling term reconciliation and mapping | Unassigned | Tue Oct 13 17:10:08 BST 2015 | not found | not found |
| [IN-155] MgPerKg | Unassigned | Tue Oct 13 10:06:20 BST 2015 | not found | not found |
| [IN-151] Vivax Surveyor | Unassigned | Mon Oct 12 14:31:52 BST 2015 | not found | not found |
| [IN-123] Support for Mapper II - small developments, config changes and bugs | Andrew Payne | Fri Oct 02 16:16:05 BST 2015 | not found | not found |
| [IN-112] CDISC | Unassigned | Tue Sep 29 16:22:52 BST 2015 | not found | not found |
| [IN-111] Bits of work required to keep mapper 2 going | Andrew Payne | Tue Sep 29 12:35:21 BST 2015 | not found | not found |
| [IN-109] SysAdmin Support | Unassigned | Tue Sep 29 10:42:03 BST 2015 | not found | not found |
| [IN-108] Alfresco Community | Unassigned | Tue Sep 29 10:40:51 BST 2015 | not found | not found |
| [IN-98] Surveyor and report for PK | Unassigned | Mon Sep 28 15:51:15 BST 2015 | not found | not found |
| [IN-97] Complete and roll out Chassis II | Unassigned | Mon Sep 28 15:37:12 BST 2015 | not found | not found |
| [IN-95] Visceral Leishmaniasis | Unassigned | Mon Sep 28 15:11:40 BST 2015 | not found | not found |
| [IN-20] Non-malarial febrile illness Surveyor | Nigel V Thomas | Tue Sep 22 10:57:57 BST 2015 | not found | not found |
| [IN-18] Legal surveyor beta | Nigel V Thomas | Mon Sep 21 16:59:07 BST 2015 | not found | not found |
| [IN-16] Molecular surveyor | Unassigned | Mon Sep 21 12:09:44 BST 2015 | not found | not found |
| [IN-15] Antimalarial Quality Surveyor | Unassigned | Mon Sep 21 12:07:38 BST 2015 | not found | not found |
| [IN-14] K13 Molecular Surveyor | Unassigned | Mon Sep 21 12:02:57 BST 2015 | not found | not found |
| [IN-13] Schistosomiasis data platform | Unassigned | Mon Sep 21 11:57:40 BST 2015 | not found | not found |
| [IN-12] Study Group Data Management | Unassigned | Mon Sep 21 11:44:23 BST 2015 | not found | not found |